## Slide 1: OIS 6660
Adam Tidwell
12/4/14

## Slide 2: Agenda
Quiz
Discussion
  Procurement Management
  Stakeholder Management
  Closing
Group project
  Create Procurement Management Plan
  Create Stakeholder Register
  Create Closing documents

## Slide 3: Quiz 8
On Canvas
25 minutes
Closed book/internet

## Slide 4: Discussion
PMBOK
Chapter 12: Project Procurement Management
Chapter 13: Project Stakeholder Management

## Slide 5
Notes: Know the inputs and outputs for the quiz

## Slide 6: Project Procurement Management

## Slide 7: Types of Contracts
Fixed Price Contracts
Firm Fixed Price (FFP)
Fixed Price Incentive Fee (FPIF)
Fixed Price with Economic Adjustment (FP-EPA)
Good for clearly defined scope
Easier to manage
Seller may not complete if not profitable
Cost Reimbursable
Cost Plus Fixed Fee (CPFF)
Cost Plus Incentive Fee (CPIF)
Cost Plus Award Fee (CPAF)
Uncertainties exist in scope
Flexible
More work to audit
Time and Material
Hybrid
Short term
Most oversight
Notes: Very important

## Slide 8: Procurement Management Plan
How a project team will acquire goods and services from outside the performing organization
Type of contract
Risks or constraints
Scheduling/timeline
Things to be aware of for each vendor

## Slide 9: Project Stakeholder Management
Notes: Know inputs and outputs

## Slide 10: Stakeholder Classification
Steps
Identify
Analyze impact
Anticipate reaction
Classification models
Power/interest
Power/influence
Influence/impact
Salience model
Engagement levels
Unaware
Resistant
Neutral
Supportive
Leading
Notes: Very important

## Slide 11: Stakeholder Register
Identification information
Assessment information- requirements, expectations, influence
Stakeholder classification- Power/Influence, etc.

## Slide 12: Closing
Summary of results
Hand off activities
Lessons learned
Update documents
Formal approval to close project

## Slide 13: Group Project
Create Procurement Management Plan
Create Stakeholder Management Plan
Create closing document
Create lessons learned

## Slide 14: Procurement Management Plan
Create a Procurement Management Plan with at least 2 vendors
For each vendor, include:
  Type of contract
  Risks or constraints
  Scheduling/timeline
  Things to be aware of for each vendor

## Slide 15: Stakeholder Management Plan
Create a Stakeholder Management Plan
  Include at least 5 stakeholders
  Include
    Identification information- name or position
    Assessment information- requirements, expectations, influence, etc.
    Stakeholder classification- using Power/Influence grid

## Slide 16: Closing Documents
Create a closing document for your project formally completing the project work.
Include:
  Summary of results
  Hand off activities
  Lessons learned (see below)
  Formal approval to close project
As a project team, create a lessons learned document for your project that summarizes what you learned in class by doing this group project.

## Slide 17: PMP/CAPM Test Prep

## Slide 18: Test Prep
Test best practices
Practice questions